Demo approximately 65' of old weathered cedar picket fencing and install 65' of new cedar fencing with added 16' steel frame gate with pickets attached to it. Remove all old cedar fence material (posts and rails included) approximately 4 hours completed by two BHS pro's. Then install 65' of new 4" cedar pickets, rails, and posts. Add one-two bags of high strength concrete to new 4"x4"x8' posts, install 6-10'x2"x4" fence rails and attach new pickets (approximately 210) once main fence portion is installed and up, proceed with installing a new  16' steel frame gate with cedar pickets attached to it and all necessary hardware to secure and latch gate properly. And finally once gate, and fencing are completed perform quality check and site walk with customer and collect payment. Approximately 6 hours...